MedGuardian AI

MVP 1 Specification

Management of AI Products (MBACC ZG583) — Phase 1 build specification

# 1. Purpose & Scope

This document specifies exactly what “MVP 1” means for MedGuardian AI: the version that would actually ship to a pilot clinic or PBM first. It is deliberately narrower than the full product vision described in the main product proposal — it exists so a pilot partner, a regulatory reviewer, or a course evaluator can see precisely what is being proposed for the first release, with no ambiguity about what is included and what is deferred.

Source of truth: this scope is derived directly from Section 11 (Product Roadmap, Phase 1) and Section 6 (RICE Feature Prioritization, P0 items) of the MedGuardian AI Product Proposal — not invented separately from it.

# 2. In Scope (P0)

Every item below is marked P0 — MVP in the proposal's RICE table. Nothing else ships in this build.

- Medication capture — Barcode/photo medication capture, matched against a real drug reference dataset rather than manual free-text entry.

- Interaction engine — A deterministic, rules-based interaction lookup against a small reference interaction table. No machine learning, no generative AI.

- Adherence check-in — A single, low-friction daily tap — Taken / Skipped / Remind me later.

- Pharmacist review queue — Every moderate- or high-risk flag, and any medication the reference dataset cannot identify, is held for a pharmacist to approve or dismiss before the patient sees it.

- Single condition — Type 2 diabetes with cardiometabolic comorbidities (hypertension, high cholesterol) — matches the worked example named in the proposal's own roadmap.

- One language — English only. Multilingual support is explicitly Phase 2.

# 3. Out of Scope — and Where It Belongs Instead

Explicitly deferred, so nothing here is mistaken for an MVP 1 gap rather than a deliberate sequencing choice:

| Feature | Why it's excluded from MVP 1 | Where it belongs |
| --- | --- | --- |
| GenAI plain-language explanations | RICE-tagged P1 — “Fast follow,” not P0 | Phase 2 |
| Caregiver dashboard | RICE-tagged P1 | Phase 2 |
| Multilingual / low-literacy UX | Explicitly Phase 2 in the roadmap | Phase 2 |
| Personalized adherence-risk prediction | Needs real usage data at scale to be meaningful; not buildable pre-launch | Phase 4 (Scale) |
| EHR / pharmacy system integration | Long enterprise sales & security-review cycle, independent of product readiness | Phase 4 (Scale) |
| Physician View & Pharma Program Insights (specialty pharma extension) | Requires a real physician data-sharing agreement and a pharma manufacturer contract | Phase 3+ |
| AI-generated PM/status reporting | Internal tooling, not a patient-facing product feature | Not on the product roadmap |

# 4. User Flows

## 4.1 Add a medication

Patient opens Scan or Search → confirms the matched drug → system runs the interaction check against their current list → no-risk: added immediately; moderate/high risk: patient sees the plain-language reason and the item is simultaneously routed to the pharmacist queue → unmatched drug: patient is told it isn't yet in the reference set and it is routed to the pharmacist rather than silently accepted.

## 4.2 Daily check-in

Patient taps Taken, Skipped, or Remind me later once per day. No form, no LLM call — a single state write.

## 4.3 Pharmacist review

Pharmacist sees every pending item with severity, the two drugs involved (or the unmatched drug name), and the reference explanation, and can Approve to patient or Dismiss as a false positive.

# 5. Acceptance Criteria — Graduation Gate to Phase 2

Taken directly from Section 4.3 (MVP Strategy — Staged Automation) of the product proposal:

- Primary gate — ≥ 95% pharmacist agreement with the system's flagged risk level, sustained over a 60-day pilot.

- Secondary gate — False-positive interaction rate < 5%, pharmacist-audited (from the KPI framework, Section 7).

Automation does not expand to Phase 2 (GenAI explanations, multilingual UX) until both are met. This is a hard sequencing rule, not a target to aspire to.

# 6. Data & Regulatory Posture

Medication identity: real. Drawn from the FDA's public openFDA Orange Book API (~2,300 unique active ingredients) — not a hand-picked list.

Interaction pairs: still illustrative. A production build requires a licensed interaction database (DrugBank) or openFDA's structured label/FAERS data, per Section 8 of the proposal.

Regulatory classification: non-SaMD by design (Section 9.7). MVP 1 has zero generative-AI involvement — every decision is a deterministic lookup with mandatory human review — which places it on the lightest end of that classification, even lighter than the rest of the product.

Not yet production-ready: no authentication, no encryption, no HIPAA/DPDP-compliant data handling. Required before any real patient data touches this build — tracked in the Risk Register, Section 9.

# 7. Success Metrics (Phase 1 subset)

| KPI | Threshold | Owner |
| --- | --- | --- |
| Medication adherence rate | ≥ 85% at 90 days | Clinical Lead |
| Interaction alerts acted on | ≥ 70% | Product Lead |
| False-positive interaction rate | < 5% | ML Lead |
| Pharmacist review turnaround | < 2 hours for high-risk flags | Clinical Ops |

# 8. Technical Architecture

Deliberately the simplest architecture that satisfies the scope above — no external AI API calls anywhere in this build:

- Presentation — Streamlit UI — 3 pages: Patient Dashboard, Pharmacist Review Queue, KPI Dashboard.

- Interaction engine — A pure-Python deterministic lookup against a fixed interaction table. No model inference.

- Data — FDA openFDA Orange Book CSV, loaded at startup for medication search and RxNorm-style name normalization.

- Persistence — Session-local (Streamlit session_state). A real deployment needs a persistent database — out of scope for this prototype.

# 9. Repository Layout

This MVP 1 build lives in its own folder, separate from the full-vision demo in the project root, so it can be handed to a pilot partner as a scoped, honest artifact on its own:

mvp1/app.py — UI, zero AI/LLM calls

mvp1/mock_data.py — real FDA data + illustrative interaction rules

mvp1/requirements.txt

mvp1/README.md

data/orange_book_drugs.csv — shared real FDA dataset (~56,000 records)

data/orange_book_interactions.csv